## Slide 1: Knowledge Transfer (KT) on Jira
From Basics to Project Workflow

## Slide 2: What is Jira?
- A project management & issue tracking tool by Atlassian
- Widely used in Agile software development
- Helps teams plan, track, release, and report

## Slide 3: Why Jira?
- Centralized platform for tracking tasks
- Supports Scrum & Kanban methodologies
- Customizable workflows
- Integrates with tools (Bitbucket, Confluence, Jenkins)
- Provides real-time visibility & reports

## Slide 4: Jira Basics
- Project → Container for all work items
- Issue → Story, Task, Bug, or Epic
- Epic → Large body of work
- Story → User requirement
- Task → Work item to complete
- Bug → Software defect
- Sprint → Time-boxed iteration
- Board → Visual representation

## Slide 5: Workflow in Jira
1. To Do → Work not started
2. In Progress → Work ongoing
3. In Review / QA → Testing & verification
4. Done → Completed work

## Slide 6: Creating a Project
- Choose project type (Scrum, Kanban, Bug Tracking)
- Define team members & roles
- Configure workflow states
- Create Epics, Stories, and Tasks

## Slide 7: Managing Work in a Project
- Add issues (Tasks, Bugs, Stories)
- Assign work to team members
- Move issues across board (To Do → In Progress → Done)
- Track sprint progress
- Use JQL (Jira Query Language) for search

## Slide 8: Tracking & Reporting
- Burndown charts
- Velocity charts
- Sprint reports
- Release reports
- Dashboard for project monitoring

## Slide 9: Hands-On Demonstration
- Create a sample Scrum project
- Add Epics, Stories, and Tasks
- Assign issues to users
- Demonstrate board movement
- Generate sprint report

## Slide 10: Benefits of Jira
- Improves team collaboration
- Enhances transparency & accountability
- Provides real-time project visibility
- Supports Agile best practices
- Reduces miscommunication